Sistema
N.E.R.D. da AAAMAT

Planejamento e Estimativas

João Machini de Miranda
Lucianna Thomaz Almeida
Thiago Rodrigues Colucci

Engenharia de Software
28/10/2009
Versão 1
Professor Gerosa

Histórico de Versão

Data	Versão	Descrição	Autor
26/10/09	0.1	Estimativa e Planejamento	Grupo inteiro

Project Plan
# Introdução
Esse documento descreve o plano de desenvolvimento para o sistema N.E.R.D. da AAAMAT. Abaixo estará a descrição da maneira em que a nossa equipe estará organizada e os principais marcos de iteração e entrega.

# Organização do Projeto
Basicamente, o sistema N.E.R.D. não possui módulos indepententes, nem divisão entre de pacotes bem definitos, mas um conjunto de funcionalidades que trabalham em um conjunto. Dito isso e unindo ao fato de que a nossa equipe é formada por apenas três pessoas, todos os membros estão em cargo de todas as etapas do desenvolvimento, desde a criação dos artefatos até a implementação e testes.

# Práticas e métricas do projeto
Nossa equipe seguirá artefatos do OpenUP (http://www.eclipse.org/epf/downloads/ openup/openup_downloads.php). Além disso, adotaremos práticas de programação Extrema aplicadas no código: TDD, programação pareada, desenvolvimento iterativo e integração contínua.
Utilizaremos como medida da velocidade da equipe um gráfico de burndown de horas.
# Project milestones and objectives
Na tabela abaixo está descrito os principais datas de entrega do sistema N.E.R.D.

Iteração	Objetivos	Data de Entrega	Tempo estimado para execução
I1	Entregar versão dos artefatos planejamento e estimativas	02/11/09	8 horas
I2	Entregar versão dos artefatos de Modelagem / Criação do Banco de Dados	09/11/09	6 horas
I3	Entregar versão dos artefatos de Arquitetura e Design	16/11/09	8 horas
I4	Implementação e testes da estrutura básica de criação de assuntos / Implementação e testes da estrutura básica de criação de tarefas dentro de assuntos	21/11/09	8 horas
I5	Implementação e testes da estrutura básica de criação de registros e eventos / Implementação e testes da visualização e filtro do conteúdo de um assunto	25/11/09	14 horas
I6	Implementação e testes de uma versão funcional do sistema com visualização, edição, criação e remoção dos conteúdos	30/11/09	14 horas

# Implantação
A cada meia hora, se os testes estiverem passando, haverá um deploy.

# Lições aprendidas
Ainda não há lições aprendidas.

Iteration Plan

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]
# 1. Key milestones
[Key dates showing timelines, such as start and end date; intermediate milestones; synchronization points with other teams; demos; and so on for the iteration.]
Milestone	Date
Iteration start

Iteration stop

# 2. High-level objectives
[List the key objectives for the iteration, typically one to five. Examples follow.]
- Address usability issues raised by Department X.
- Deliver key scenarios that showcase meaningful integration with System Y.
- Present a technical demonstration (demo).
# 3. Work Item assignments
[This section should reference either the Work Items List, which provides information about what Work Items are to be addressed in which iteration by whom, or specifically call out the Work Items Lists to address in this iteration. The preferred solution depends on whether or not it is trivial for team members to find the subset of all Work Items that are assigned to the iteration by using search methods, rather than the Iteration Plan.]
Please see the Work Items List for Work Items to be addressed in this iteration.
or
The following Work Items will be addressed in this iteration:

Name or key words of description	Priority	Size estimate (points)	State	Reference material	Target iteration	Assigned to (name)	Hours worked	Estimate of hours remaining

# 4. Issues
 [List any issues to be solved during the iteration. Update status when new issues are reported during the daily meetings]

Issue	Status	Notes

# 5. Evaluation criteria
[A brief description of how to evaluate whether the high-level objectives were met. Examples follow.]
## 97% of system-level test cases passed.
## Walkthrough of iteration build with Departments X and Y received favorable response.
## Favorable response to technical demo.
# 6. Assessment
[Use this section for capturing and communicating results and actions from assessments, which are typically done at the end of each iteration. If you don’t do this, the team may not be able to improve the way they develop software.]
Assessment target	[This could be the entire iteration or just a specific component]
Assessment date
Participants
Project status	[For example, express as Red, Yellow, or Green.]

## Assessment against objectives
[Document whether you addressed the objectives as specified in the Iteration Plan.]
## Work Items: Planned compared to actually completed
[Summarize whether all Work Items planned to be addressed in the iteration were addressed, and which Work Items were postponed or added.]
## Assessment against Evaluation Criteria Test results
[Document whether you met the evaluation criteria as specified in the Iteration Plan. This could include information such as “Demo for Department X was well-received, with some concerns raised around usability,” or “495 test cases were automated with a 98% pass rate. 9 test cases were deferred because the corresponding Work Items were postponed.”]
## Other concerns and deviations
[List other areas that have been evaluated, such as financials, or schedule deviation, as well as Stakeholder feedback not captured elsewhere.]